**Week 5 Deliverables - Status Report**

**1. Basic HTML Structure and CSS Styling:**

* Completed the foundational HTML structure and basic CSS styling for the platform's pages, including the homepage, login, and signup pages.
* Implemented styling for the university listing pages using Bootstrap and custom CSS for improved design aesthetics.
* Pagination added for multiple pages with appropriate styling for a professional look.

**2. React.js Project Setup:**

* [Planned] React.js setup is not yet implemented. The project currently focuses on building a static prototype using HTML, CSS, and Bootstrap. React.js setup is planned for future phases.

**3. Component Structure for the Application:**

* A working layout for several pages, including:
  + Homepage with navigation, cover image, and footer.
  + University listing pages with pagination, search functionality, and detailed styling for university cards.
* Each university card displays a clickable container, but more dynamic linking and integration with detailed pages for each university and offered courses/streams is planned.

**Deliverables Progress:**

* **What is working:**
  + Basic UI design and static page layouts.
  + Search functionality across pages.
  + Pagination for university listing with responsive design.
  + Clickable containers on universities, though further dynamic functionality is needed.
* **What is not working:**
  + Dynamic linking to detailed university pages (streams and departments).
  + React.js setup for component-based development.

**Uncompleted Tasks for Week 5:**

* React.js project setup was planned for this week but is yet to be started.
* Dynamic routing between universities and stream pages is partially done, but further functionality is required.